# HTR Recruitment ATS System Refinement Plan

## Project Overview

This document outlines the refinement plan for the HTR Applicant Tracking System (ATS). The system is already in place, but several areas require bug fixes, usability improvements, and stability enhancements.

- Scope: Refinement and bug fixing (no new feature development)

- Duration: 5 working days (1 week)

- Total Effort: ~36 hours

## Execution Plan (Day-by-Day)

### Day 1 – Job Management

Focus on stabilising job-related functionalities and improving usability.

Key Tasks:

- Fix issues in job creation, updates, and deletion (CRUD)

- Add missing and required fields for refinements

- Ensure job links are generated uniquely and reliably

- Repair broken sharing functionality (social/media links)

- Add missing validation for required fields

- Improve UI responsiveness and layout

Estimated Effort: 6–8 hours

### Day 2 – Application Management

Ensure candidate application flows work smoothly and data is captured correctly.

Key Tasks:

- Fix validation for mandatory fields in application forms

- Resolve CV upload issues (file size/type handling)

- Repair filtering and search in application lists

- Fix stage transition logic in candidate pipelines

- Correct missing or broken data display in application details

Estimated Effort: 6–8 hours

### Day 3 – Interview & Assessment

Improve reliability of interview scheduling and assessment tracking.

Key Tasks:

- Fix saving of multiple assessments per candidate

- Resolve calendar/date-time picker issues for scheduling

- Ensure interview feedback is saved correctly

- Repair multi-round interview tracking logic

- Enhance UI/UX for better usability

Estimated Effort: 6–8 hours

### Day 4 – Offer & Source Tracking

Stabilise offer management and improve candidate source tracking.

Key Tasks:

- Fix offer letter template population (variable substitution)

- Resolve conditional offer workflow issues

- Ensure offer acceptance is properly tracked

- Implement or fix candidate source attribution

- Repair source analytics/dashboard data aggregation

Estimated Effort: 6–8 hours

### Day 5 – Testing & Deployment

Final validation and release preparation.

Key Tasks:

- Conduct unit testing across all updated modules

- Perform integration testing for end-to-end workflows

- Fix any bugs discovered during testing

- Complete UAT (User Acceptance Testing) with stakeholders

- Deploy the system to production

Estimated Effort: 6–8 hours

## Effort Summary

| Module | Estimated Hours |
| --- | --- |
| Job Management | 7 hrs |
| Application Management | 7 hrs |
| Interview & Assessment | 7 hrs |
| Offer & Source Tracking | 7 hrs |
| Testing & Deployment | 8 hrs |
| Total | 36 hrs |

## Team Requirements

| Role | Allocation |
| --- | --- |
| Full Stack Developer | 2 (full-time for 5 days) |
| QA Engineer | 1 (part-time support would be better) |

## Success Criteria

The refinement will be considered successful when the following outcomes are achieved:

- Job Management: Jobs can be CRUD and refining missing and required fields

- Link Generation: Unique and functional job links are generated

- Applications: Forms submit correctly and CV uploads work reliably

- Stage Tracking: Candidate pipeline flows smoothly (Phone → Assessment → Interview → Offer)

- Assessments: Multiple assessments can be saved and retrieved

- Interviews: Scheduling and feedback features function correctly

- Offers: Offer letters generate properly and acceptance is tracked if offer accepted proceed to compliance (another phase)

## Risk Management

| Risk | Mitigation Strategy |
| --- | --- |
| Complex flow taking longer | Prioritise simple flow initiation first |
| Scope creep | Strictly limit work to refinements only |
| Clear Requirement Analysis | Fixed User flow of the system |

## Final Notes

This plan is designed to stabilise the ATS system quickly within a one-week sprint. The focus is on reliability, usability, and ensuring all core recruitment workflows function seamlessly before any future feature expansion.